יהב בר דוד, 208912287 אורי חיים טביבי, 205508971

ליאור אריאל רוז, 208373365 הדר עטיה, 205518392

|  |  |
| --- | --- |
| [PM2020T17-30] [As an admin, I can view number of users who signed up to B7Fun in a certain period in order to get information about application popularity](http://147.234.32.37:8080/browse/PM2020T17-30) Created: 28/Mar/20  Updated: 29/May/20  Resolved: 29/May/20 | |
| **Status:** | Done |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Low |
| **Reporter:** | [orita4](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=orita4) | **Assignee:** | [yahavba](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=yahavba) |
| **Resolution:** | Done | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | 1 day, 5 hours, 40 minutes | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 3 days | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-41](http://147.234.32.37:8080/browse/PM2020T17-41) | [Create corresponding back-end logic](http://147.234.32.37:8080/browse/PM2020T17-41) | Sub-task | Done | yahavba | | [PM2020T17-42](http://147.234.32.37:8080/browse/PM2020T17-42) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-42) | Sub-task | Done | yahavba | | [PM2020T17-43](http://147.234.32.37:8080/browse/PM2020T17-43) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-43) | Sub-task | Done | yahavba | | [PM2020T17-304](http://147.234.32.37:8080/browse/PM2020T17-304) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-304) | Sub-task | Done | yahavba | | [PM2020T17-328](http://147.234.32.37:8080/browse/PM2020T17-328) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-328) | Sub-task | Done | yahavba | | [PM2020T17-351](http://147.234.32.37:8080/browse/PM2020T17-351) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-351) | Sub-task | Done | yahavba | | [PM2020T17-374](http://147.234.32.37:8080/browse/PM2020T17-374) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-374) | Sub-task | Done | yahavba | |
| **Sprint:** | PM2020T1 Sprint 3 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable admin to view number of users who signed up to B7Fun in a certain period. |

|  |  |
| --- | --- |
| [PM2020T17-31] [As an admin, I can view number of users who signed in to B7Fun in a certain period in order to get information about application usage.](http://147.234.32.37:8080/browse/PM2020T17-31) Created: 28/Mar/20  Updated: 29/May/20  Resolved: 29/May/20 | |
| **Status:** | Done |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Low |
| **Reporter:** | [orita4](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=orita4) | **Assignee:** | [yahavba](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=yahavba) |
| **Resolution:** | Done | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | 2 days, 45 minutes | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 3 days | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-44](http://147.234.32.37:8080/browse/PM2020T17-44) | [Create corresponding back-end logic](http://147.234.32.37:8080/browse/PM2020T17-44) | Sub-task | Done | yahavba | | [PM2020T17-45](http://147.234.32.37:8080/browse/PM2020T17-45) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-45) | Sub-task | Done | yahavba | | [PM2020T17-46](http://147.234.32.37:8080/browse/PM2020T17-46) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-46) | Sub-task | Done | yahavba | | [PM2020T17-303](http://147.234.32.37:8080/browse/PM2020T17-303) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-303) | Sub-task | Done | yahavba | | [PM2020T17-327](http://147.234.32.37:8080/browse/PM2020T17-327) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-327) | Sub-task | Done | yahavba | | [PM2020T17-350](http://147.234.32.37:8080/browse/PM2020T17-350) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-350) | Sub-task | Done | yahavba | | [PM2020T17-373](http://147.234.32.37:8080/browse/PM2020T17-373) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-373) | Sub-task | Done | yahavba | |
| **Sprint:** | PM2020T1 Sprint 3 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable admin to view number of users who signed in to B7Fun in a certain period. |

|  |  |
| --- | --- |
| [PM2020T17-80] [As a resident, I can send a review to admin about the B7Fun application in order to help improve the application.](http://147.234.32.37:8080/browse/PM2020T17-80) Created: 28/Mar/20  Updated: 25/May/20  Resolved: 25/May/20 | |
| **Status:** | Done |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Medium |
| **Reporter:** | [orita4](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=orita4) | **Assignee:** | [orita4](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=orita4) |
| **Resolution:** | Done | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | 3 days, 3 hours | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 3 days, 4 hours | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-126](http://147.234.32.37:8080/browse/PM2020T17-126) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-126) | Sub-task | Done | orita4 | | [PM2020T17-127](http://147.234.32.37:8080/browse/PM2020T17-127) | [Create back-end send review system lo...](http://147.234.32.37:8080/browse/PM2020T17-127) | Sub-task | Done | orita4 | | [PM2020T17-128](http://147.234.32.37:8080/browse/PM2020T17-128) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-128) | Sub-task | Done | orita4 | | [PM2020T17-295](http://147.234.32.37:8080/browse/PM2020T17-295) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-295) | Sub-task | Done | orita4 | | [PM2020T17-319](http://147.234.32.37:8080/browse/PM2020T17-319) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-319) | Sub-task | Done | orita4 | | [PM2020T17-342](http://147.234.32.37:8080/browse/PM2020T17-342) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-342) | Sub-task | Done | orita4 | | [PM2020T17-365](http://147.234.32.37:8080/browse/PM2020T17-365) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-365) | Sub-task | Done | orita4 | |
| **Sprint:** | PM2020T1 Sprint 3 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable resident to send a review to admin about the B7Fun application |

|  |  |
| --- | --- |
| [PM2020T17-89] [As a resident, I can send admin alerts about services and locations in order to help maintain sites data and B7Fun application.](http://147.234.32.37:8080/browse/PM2020T17-89) Created: 28/Mar/20  Updated: 25/May/20  Resolved: 25/May/20 | |
| **Status:** | Done |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | High |
| **Reporter:** | [orita4](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=orita4) | **Assignee:** | [hadarat](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=hadarat) |
| **Resolution:** | Done | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | 1 day, 4 hours, 20 minutes | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 4 days | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-159](http://147.234.32.37:8080/browse/PM2020T17-159) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-159) | Sub-task | Done | hadarat | | [PM2020T17-160](http://147.234.32.37:8080/browse/PM2020T17-160) | [Create back-end send alerts system lo...](http://147.234.32.37:8080/browse/PM2020T17-160) | Sub-task | Done | hadarat | | [PM2020T17-161](http://147.234.32.37:8080/browse/PM2020T17-161) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-161) | Sub-task | Done | hadarat | | [PM2020T17-296](http://147.234.32.37:8080/browse/PM2020T17-296) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-296) | Sub-task | Done | hadarat | | [PM2020T17-320](http://147.234.32.37:8080/browse/PM2020T17-320) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-320) | Sub-task | Done | hadarat | | [PM2020T17-343](http://147.234.32.37:8080/browse/PM2020T17-343) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-343) | Sub-task | Done | hadarat | | [PM2020T17-366](http://147.234.32.37:8080/browse/PM2020T17-366) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-366) | Sub-task | Done | hadarat | |
| **Sprint:** | PM2020T1 Sprint 3 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable resident to send admin alerts about services and locations |

|  |  |
| --- | --- |
| [PM2020T17-90] [As resident, I can join a chat room of a specific location in order to speak with people that this location is relevant to them as well.](http://147.234.32.37:8080/browse/PM2020T17-90) Created: 28/Mar/20  Updated: 24/May/20  Resolved: 24/May/20 | |
| **Status:** | Done |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | High |
| **Reporter:** | [orita4](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=orita4) | **Assignee:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) |
| **Resolution:** | Done | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | 2 days, 6 hours, 30 minutes | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 4 days | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-163](http://147.234.32.37:8080/browse/PM2020T17-163) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-163) | Sub-task | Done | leorro | | [PM2020T17-164](http://147.234.32.37:8080/browse/PM2020T17-164) | [Create backend-end and front-end chat...](http://147.234.32.37:8080/browse/PM2020T17-164) | Sub-task | Done | leorro | | [PM2020T17-166](http://147.234.32.37:8080/browse/PM2020T17-166) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-166) | Sub-task | Done | leorro | | [PM2020T17-297](http://147.234.32.37:8080/browse/PM2020T17-297) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-297) | Sub-task | Done | leorro | | [PM2020T17-321](http://147.234.32.37:8080/browse/PM2020T17-321) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-321) | Sub-task | Done | leorro | | [PM2020T17-344](http://147.234.32.37:8080/browse/PM2020T17-344) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-344) | Sub-task | Done | leorro | | [PM2020T17-367](http://147.234.32.37:8080/browse/PM2020T17-367) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-367) | Sub-task | Done | leorro | |
| **Sprint:** | PM2020T1 Sprint 3 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable resident to join a chat room of a specific location |

|  |  |
| --- | --- |
| [PM2020T17-91] [As a resident, I can send report abusive messages inside chat rooms in order to maintain a healthy environment in B7Fun application.](http://147.234.32.37:8080/browse/PM2020T17-91) Created: 28/Mar/20  Updated: 24/May/20  Resolved: 24/May/20 | |
| **Status:** | Done |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Low |
| **Reporter:** | [orita4](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=orita4) | **Assignee:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) |
| **Resolution:** | Done | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | 1 day, 3 hours, 30 minutes | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 3 days | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-167](http://147.234.32.37:8080/browse/PM2020T17-167) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-167) | Sub-task | Done | leorro | | [PM2020T17-169](http://147.234.32.37:8080/browse/PM2020T17-169) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-169) | Sub-task | Done | leorro | | [PM2020T17-170](http://147.234.32.37:8080/browse/PM2020T17-170) | [Create back-end report abusive messag...](http://147.234.32.37:8080/browse/PM2020T17-170) | Sub-task | Done | leorro | | [PM2020T17-298](http://147.234.32.37:8080/browse/PM2020T17-298) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-298) | Sub-task | Done | leorro | | [PM2020T17-322](http://147.234.32.37:8080/browse/PM2020T17-322) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-322) | Sub-task | Done | leorro | | [PM2020T17-345](http://147.234.32.37:8080/browse/PM2020T17-345) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-345) | Sub-task | Done | leorro | | [PM2020T17-368](http://147.234.32.37:8080/browse/PM2020T17-368) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-368) | Sub-task | Done | leorro | |
| **Sprint:** | PM2020T1 Sprint 3 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable resident to send report abusive messages inside chat rooms |

|  |  |
| --- | --- |
| [PM2020T17-95] [As an admin, I can view messages marked as abusive in order to deal with that content correctly.](http://147.234.32.37:8080/browse/PM2020T17-95) Created: 28/Mar/20  Updated: 24/May/20  Resolved: 24/May/20 | |
| **Status:** | Done |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | High |
| **Reporter:** | [orita4](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=orita4) | **Assignee:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) |
| **Resolution:** | Done | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | 1 day, 2 hours, 30 minutes | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 3 days | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-180](http://147.234.32.37:8080/browse/PM2020T17-180) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-180) | Sub-task | Done | leorro | | [PM2020T17-181](http://147.234.32.37:8080/browse/PM2020T17-181) | [Create back-end mark as abusive syste...](http://147.234.32.37:8080/browse/PM2020T17-181) | Sub-task | Done | leorro | | [PM2020T17-182](http://147.234.32.37:8080/browse/PM2020T17-182) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-182) | Sub-task | Done | leorro | | [PM2020T17-300](http://147.234.32.37:8080/browse/PM2020T17-300) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-300) | Sub-task | Done | leorro | | [PM2020T17-324](http://147.234.32.37:8080/browse/PM2020T17-324) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-324) | Sub-task | Done | leorro | | [PM2020T17-347](http://147.234.32.37:8080/browse/PM2020T17-347) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-347) | Sub-task | Done | leorro | | [PM2020T17-370](http://147.234.32.37:8080/browse/PM2020T17-370) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-370) | Sub-task | Done | leorro | |
| **Sprint:** | PM2020T1 Sprint 3 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable admin to view messages marked as abusive |

|  |  |
| --- | --- |
| [PM2020T17-96] [As an admin, I can send a user an email with a warning about him using abusive content in order to maintain order.](http://147.234.32.37:8080/browse/PM2020T17-96) Created: 28/Mar/20  Updated: 24/May/20  Resolved: 24/May/20 | |
| **Status:** | Done |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Low |
| **Reporter:** | [orita4](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=orita4) | **Assignee:** | [hadarat](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=hadarat) |
| **Resolution:** | Done | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | 1 day, 1 hour, 20 minutes | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 3 days | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-183](http://147.234.32.37:8080/browse/PM2020T17-183) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-183) | Sub-task | Done | hadarat | | [PM2020T17-184](http://147.234.32.37:8080/browse/PM2020T17-184) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-184) | Sub-task | Done | hadarat | | [PM2020T17-185](http://147.234.32.37:8080/browse/PM2020T17-185) | [Create back-end send mail system logic.](http://147.234.32.37:8080/browse/PM2020T17-185) | Sub-task | Done | hadarat | | [PM2020T17-292](http://147.234.32.37:8080/browse/PM2020T17-292) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-292) | Sub-task | Done | hadarat | | [PM2020T17-316](http://147.234.32.37:8080/browse/PM2020T17-316) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-316) | Sub-task | Done | hadarat | | [PM2020T17-339](http://147.234.32.37:8080/browse/PM2020T17-339) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-339) | Sub-task | Done | hadarat | | [PM2020T17-362](http://147.234.32.37:8080/browse/PM2020T17-362) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-362) | Sub-task | Done | hadarat | |
| **Sprint:** | PM2020T1 Sprint 3 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable admin to send a user an email with a warning about him using abusive content and if it repeats three time he will be blocked. |

|  |  |
| --- | --- |
| [PM2020T17-97] [As an admin, I can block users from the system in order to maintain order.](http://147.234.32.37:8080/browse/PM2020T17-97) Created: 28/Mar/20  Updated: 25/May/20  Resolved: 25/May/20 | |
| **Status:** | Done |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Medium |
| **Reporter:** | [orita4](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=orita4) | **Assignee:** | [yahavba](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=yahavba) |
| **Resolution:** | Done | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | 2 days | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 4 days | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-186](http://147.234.32.37:8080/browse/PM2020T17-186) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-186) | Sub-task | Done | yahavba | | [PM2020T17-188](http://147.234.32.37:8080/browse/PM2020T17-188) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-188) | Sub-task | Done | yahavba | | [PM2020T17-189](http://147.234.32.37:8080/browse/PM2020T17-189) | [Create back-end block user system lo...](http://147.234.32.37:8080/browse/PM2020T17-189) | Sub-task | Done | yahavba | | [PM2020T17-301](http://147.234.32.37:8080/browse/PM2020T17-301) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-301) | Sub-task | Done | yahavba | | [PM2020T17-325](http://147.234.32.37:8080/browse/PM2020T17-325) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-325) | Sub-task | Done | yahavba | | [PM2020T17-348](http://147.234.32.37:8080/browse/PM2020T17-348) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-348) | Sub-task | Done | yahavba | | [PM2020T17-371](http://147.234.32.37:8080/browse/PM2020T17-371) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-371) | Sub-task | Done | yahavba | |
| **Sprint:** | PM2020T1 Sprint 3 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable admin, to block users from the system |

|  |  |
| --- | --- |
| [PM2020T17-229] [As a resident, I can view the other user’s profile in order to learn about people in my community.](http://147.234.32.37:8080/browse/PM2020T17-229) Created: 31/Mar/20  Updated: 24/May/20  Resolved: 24/May/20 | |
| **Status:** | Done |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Medium |
| **Reporter:** | [orita4](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=orita4) | **Assignee:** | [orita4](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=orita4) |
| **Resolution:** | Done | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | 2 days, 5 hours | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 3 days, 1 hour | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-299](http://147.234.32.37:8080/browse/PM2020T17-299) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-299) | Sub-task | Done | orita4 | | [PM2020T17-323](http://147.234.32.37:8080/browse/PM2020T17-323) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-323) | Sub-task | Done | orita4 | | [PM2020T17-346](http://147.234.32.37:8080/browse/PM2020T17-346) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-346) | Sub-task | Done | orita4 | | [PM2020T17-369](http://147.234.32.37:8080/browse/PM2020T17-369) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-369) | Sub-task | Done | orita4 | | [PM2020T17-380](http://147.234.32.37:8080/browse/PM2020T17-380) | [Create corresponding back-end logic](http://147.234.32.37:8080/browse/PM2020T17-380) | Sub-task | Done | orita4 | | [PM2020T17-381](http://147.234.32.37:8080/browse/PM2020T17-381) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-381) | Sub-task | Done | orita4 | | [PM2020T17-382](http://147.234.32.37:8080/browse/PM2020T17-382) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-382) | Sub-task | Done | orita4 | |
| **Sprint:** | PM2020T1 Sprint 3 |