יהב בר דוד, 208912287 אורי חיים טביבי, 205508971

ליאור אריאל רוז, 208373365 הדר עטיה, 205518392

|  |  |
| --- | --- |
| [PM2020T17-73] [As a resident, I can view list of all sport and fun activities spots in Be'er Sheva so I can see the locations relevant to me for my enjoyment.](http://147.234.32.37:8080/browse/PM2020T17-73) Created: 28/Mar/20  Updated: 26/Apr/20  Resolved: 26/Apr/20 | |
| **Status:** | Done |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Highest |
| **Reporter:** | [yahavba](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=yahavba) | **Assignee:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) |
| **Resolution:** | Done | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 2 days, 3 hours, 30 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | 1 day, 5 hours, 30 minutes | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 4 days, 1 hour | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-102](http://147.234.32.37:8080/browse/PM2020T17-102) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-102) | Sub-task | Done | leorro | | [PM2020T17-103](http://147.234.32.37:8080/browse/PM2020T17-103) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-103) | Sub-task | Done | leorro | | [PM2020T17-231](http://147.234.32.37:8080/browse/PM2020T17-231) | [Create corresponding back-end logic](http://147.234.32.37:8080/browse/PM2020T17-231) | Sub-task | Done | leorro | | [PM2020T17-284](http://147.234.32.37:8080/browse/PM2020T17-284) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-284) | Sub-task | Done | leorro | | [PM2020T17-308](http://147.234.32.37:8080/browse/PM2020T17-308) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-308) | Sub-task | Done | leorro | | [PM2020T17-331](http://147.234.32.37:8080/browse/PM2020T17-331) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-331) | Sub-task | Done | leorro | | [PM2020T17-354](http://147.234.32.37:8080/browse/PM2020T17-354) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-354) | Sub-task | Done | leorro | |
| **Sprint:** | PM2020T1 Sprint 2 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable resident, to view a list of all sport and fun activities spots in Be'er Sheva. |

|  |  |
| --- | --- |
| [PM2020T17-74] [As a resident, I can view a map of all sport and fun activities spots in Be'er Sheva so I can see the locations relevant to me for my enjoyment.](http://147.234.32.37:8080/browse/PM2020T17-74) Created: 28/Mar/20  Updated: 26/Apr/20  Resolved: 26/Apr/20 | |
| **Status:** | Done |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Highest |
| **Reporter:** | [yahavba](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=yahavba) | **Assignee:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) |
| **Resolution:** | Done | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 2 days, 3 hours, 30 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | 1 day, 5 hours, 30 minutes | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 4 days, 1 hour | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-107](http://147.234.32.37:8080/browse/PM2020T17-107) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-107) | Sub-task | Done | leorro | | [PM2020T17-108](http://147.234.32.37:8080/browse/PM2020T17-108) | [Create corresponding models.](http://147.234.32.37:8080/browse/PM2020T17-108) | Sub-task | Done | leorro | | [PM2020T17-232](http://147.234.32.37:8080/browse/PM2020T17-232) | [Create corresponding back-end logic](http://147.234.32.37:8080/browse/PM2020T17-232) | Sub-task | Done | leorro | | [PM2020T17-285](http://147.234.32.37:8080/browse/PM2020T17-285) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-285) | Sub-task | Done | leorro | | [PM2020T17-309](http://147.234.32.37:8080/browse/PM2020T17-309) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-309) | Sub-task | Done | leorro | | [PM2020T17-332](http://147.234.32.37:8080/browse/PM2020T17-332) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-332) | Sub-task | Done | leorro | | [PM2020T17-355](http://147.234.32.37:8080/browse/PM2020T17-355) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-355) | Sub-task | Done | leorro | |
| **Sprint:** | PM2020T1 Sprint 2 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable resident to view a map of all sport and fun activities spots in Be'er Sheva. |

|  |  |
| --- | --- |
| [PM2020T17-75] [As a resident, I can select a location from the list and get more information on that location in order to expand my knowledge and see if location is relevant to me.](http://147.234.32.37:8080/browse/PM2020T17-75) Created: 28/Mar/20  Updated: 27/Apr/20  Resolved: 27/Apr/20 | |
| **Status:** | Done |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | High |
| **Reporter:** | [yahavba](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=yahavba) | **Assignee:** | [orita4](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=orita4) |
| **Resolution:** | Done | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 1 day | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | 3 days, 1 hour | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 4 days, 1 hour | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-111](http://147.234.32.37:8080/browse/PM2020T17-111) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-111) | Sub-task | Done | orita4 | | [PM2020T17-113](http://147.234.32.37:8080/browse/PM2020T17-113) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-113) | Sub-task | Done | orita4 | | [PM2020T17-112](http://147.234.32.37:8080/browse/PM2020T17-112) | [Create corresponding back-end logic](http://147.234.32.37:8080/browse/PM2020T17-112) | Sub-task | Done | orita4 | | [PM2020T17-286](http://147.234.32.37:8080/browse/PM2020T17-286) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-286) | Sub-task | Done | orita4 | | [PM2020T17-310](http://147.234.32.37:8080/browse/PM2020T17-310) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-310) | Sub-task | Done | orita4 | | [PM2020T17-333](http://147.234.32.37:8080/browse/PM2020T17-333) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-333) | Sub-task | Done | orita4 | | [PM2020T17-356](http://147.234.32.37:8080/browse/PM2020T17-356) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-356) | Sub-task | Done | orita4 | |
| **Sprint:** | PM2020T1 Sprint 2 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable resident to select a location from the list and get more information on that location. |

|  |  |
| --- | --- |
| [PM2020T17-76] [As a resident, I can search locations in order to get results relevant to me.](http://147.234.32.37:8080/browse/PM2020T17-76) Created: 28/Mar/20  Updated: 27/Apr/20  Resolved: 27/Apr/20 | |
| **Status:** | Done |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | High |
| **Reporter:** | [yahavba](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=yahavba) | **Assignee:** | [yahavba](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=yahavba) |
| **Resolution:** | Done | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 1 day, 3 hours | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | 2 days, 6 hours | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 4 days, 1 hour | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-115](http://147.234.32.37:8080/browse/PM2020T17-115) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-115) | Sub-task | Done | yahavba | | [PM2020T17-116](http://147.234.32.37:8080/browse/PM2020T17-116) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-116) | Sub-task | Done | yahavba | | [PM2020T17-114](http://147.234.32.37:8080/browse/PM2020T17-114) | [Create back-end search system logic](http://147.234.32.37:8080/browse/PM2020T17-114) | Sub-task | Done | yahavba | | [PM2020T17-287](http://147.234.32.37:8080/browse/PM2020T17-287) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-287) | Sub-task | Done | yahavba | | [PM2020T17-311](http://147.234.32.37:8080/browse/PM2020T17-311) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-311) | Sub-task | Done | yahavba | | [PM2020T17-334](http://147.234.32.37:8080/browse/PM2020T17-334) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-334) | Sub-task | Done | yahavba | | [PM2020T17-357](http://147.234.32.37:8080/browse/PM2020T17-357) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-357) | Sub-task | Done | yahavba | |
| **Sprint:** | PM2020T1 Sprint 2 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable resident to search locations in order to get results relevant to me. |

|  |  |
| --- | --- |
| [PM2020T17-77] [As a resident, I can filter locations based on pre-created filter in order to get results relevant to me.](http://147.234.32.37:8080/browse/PM2020T17-77) Created: 28/Mar/20  Updated: 29/Apr/20  Resolved: 29/Apr/20 | |
| **Status:** | Done |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Medium |
| **Reporter:** | [yahavba](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=yahavba) | **Assignee:** | [yahavba](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=yahavba) |
| **Resolution:** | Done | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 1 day, 1 hour | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | 3 days | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 4 days, 1 hour | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-119](http://147.234.32.37:8080/browse/PM2020T17-119) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-119) | Sub-task | Done | yahavba | | [PM2020T17-120](http://147.234.32.37:8080/browse/PM2020T17-120) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-120) | Sub-task | Done | orita4 | | [PM2020T17-118](http://147.234.32.37:8080/browse/PM2020T17-118) | [Create back-end filter system logic](http://147.234.32.37:8080/browse/PM2020T17-118) | Sub-task | Done | yahavba | | [PM2020T17-288](http://147.234.32.37:8080/browse/PM2020T17-288) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-288) | Sub-task | Done | yahavba | | [PM2020T17-312](http://147.234.32.37:8080/browse/PM2020T17-312) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-312) | Sub-task | Done | yahavba | | [PM2020T17-335](http://147.234.32.37:8080/browse/PM2020T17-335) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-335) | Sub-task | Done | yahavba | | [PM2020T17-358](http://147.234.32.37:8080/browse/PM2020T17-358) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-358) | Sub-task | Done | yahavba | |
| **Sprint:** | PM2020T1 Sprint 2 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable resident to filter locations based on pre-created filter. |

|  |  |
| --- | --- |
| [PM2020T17-86] [As an admin, I can view users review of B7Fun application in order to improve B7Fun.](http://147.234.32.37:8080/browse/PM2020T17-86) Created: 28/Mar/20  Updated: 01/May/20  Resolved: 01/May/20 | |
| **Status:** | Done |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Low |
| **Reporter:** | [yahavba](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=yahavba) | **Assignee:** | [orita4](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=orita4) |
| **Resolution:** | Done | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 1 day, 3 hours | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | 2 days, 6 hours | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 4 days, 1 hour | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-148](http://147.234.32.37:8080/browse/PM2020T17-148) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-148) | Sub-task | Done | orita4 | | [PM2020T17-150](http://147.234.32.37:8080/browse/PM2020T17-150) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-150) | Sub-task | Done | orita4 | | [PM2020T17-149](http://147.234.32.37:8080/browse/PM2020T17-149) | [Create corresponding back-end logic](http://147.234.32.37:8080/browse/PM2020T17-149) | Sub-task | Done | orita4 | | [PM2020T17-294](http://147.234.32.37:8080/browse/PM2020T17-294) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-294) | Sub-task | Done | orita4 | | [PM2020T17-318](http://147.234.32.37:8080/browse/PM2020T17-318) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-318) | Sub-task | Done | orita4 | | [PM2020T17-341](http://147.234.32.37:8080/browse/PM2020T17-341) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-341) | Sub-task | Done | orita4 | | [PM2020T17-364](http://147.234.32.37:8080/browse/PM2020T17-364) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-364) | Sub-task | Done | orita4 | |
| **Sprint:** | PM2020T1 Sprint 2 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable admin to view users review of B7Fun application |

|  |  |
| --- | --- |
| [PM2020T17-92] [As a resident, I can view the current weather in Be'er Sheva in order to plan my activities based on the weather.](http://147.234.32.37:8080/browse/PM2020T17-92) Created: 28/Mar/20  Updated: 28/Apr/20  Resolved: 28/Apr/20 | |
| **Status:** | Done |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Low |
| **Reporter:** | [yahavba](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=yahavba) | **Assignee:** | [orita4](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=orita4) |
| **Resolution:** | Done | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 1 day, 2 hours | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | 2 days, 7 hours | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 4 days, 1 hour | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-171](http://147.234.32.37:8080/browse/PM2020T17-171) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-171) | Sub-task | Done | orita4 | | [PM2020T17-173](http://147.234.32.37:8080/browse/PM2020T17-173) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-173) | Sub-task | Done | orita4 | | [PM2020T17-172](http://147.234.32.37:8080/browse/PM2020T17-172) | [Create back-end weather system logic](http://147.234.32.37:8080/browse/PM2020T17-172) | Sub-task | Done | orita4 | | [PM2020T17-289](http://147.234.32.37:8080/browse/PM2020T17-289) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-289) | Sub-task | Done | orita4 | | [PM2020T17-313](http://147.234.32.37:8080/browse/PM2020T17-313) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-313) | Sub-task | Done | orita4 | | [PM2020T17-336](http://147.234.32.37:8080/browse/PM2020T17-336) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-336) | Sub-task | Done | orita4 | | [PM2020T17-359](http://147.234.32.37:8080/browse/PM2020T17-359) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-359) | Sub-task | Done | orita4 | |
| **Sprint:** | PM2020T1 Sprint 2 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable resident to view the current weather in Be'er Sheva |

|  |  |
| --- | --- |
| [PM2020T17-93] [As an admin, I can send a distribution email to all user in order to notify users about a situation.](http://147.234.32.37:8080/browse/PM2020T17-93) Created: 28/Mar/20  Updated: 06/May/20  Resolved: 06/May/20 | |
| **Status:** | Done |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Highest |
| **Reporter:** | [yahavba](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=yahavba) | **Assignee:** | [hadarat](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=hadarat) |
| **Resolution:** | Done | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 2 days, 2 hours, 10 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | 1 day, 6 hours, 50 minutes | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 4 days, 1 hour | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-174](http://147.234.32.37:8080/browse/PM2020T17-174) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-174) | Sub-task | Done | hadarat | | [PM2020T17-175](http://147.234.32.37:8080/browse/PM2020T17-175) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-175) | Sub-task | Done | hadarat | | [PM2020T17-176](http://147.234.32.37:8080/browse/PM2020T17-176) | [Create back-end send mail system logic](http://147.234.32.37:8080/browse/PM2020T17-176) | Sub-task | Done | hadarat | | [PM2020T17-290](http://147.234.32.37:8080/browse/PM2020T17-290) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-290) | Sub-task | Done | hadarat | | [PM2020T17-314](http://147.234.32.37:8080/browse/PM2020T17-314) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-314) | Sub-task | Done | hadarat | | [PM2020T17-337](http://147.234.32.37:8080/browse/PM2020T17-337) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-337) | Sub-task | Done | hadarat | | [PM2020T17-360](http://147.234.32.37:8080/browse/PM2020T17-360) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-360) | Sub-task | Done | hadarat | |
| **Sprint:** | PM2020T1 Sprint 2 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable admin to send a distribution email to all user |

|  |  |
| --- | --- |
| [PM2020T17-94] [As an admin, I can send a specific email to a user in order to notify that specific user about a situation.](http://147.234.32.37:8080/browse/PM2020T17-94) Created: 28/Mar/20  Updated: 06/May/20  Resolved: 06/May/20 | |
| **Status:** | Done |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | High |
| **Reporter:** | [yahavba](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=yahavba) | **Assignee:** | [hadarat](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=hadarat) |
| **Resolution:** | Done | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 2 days, 6 hours | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | 1 day, 3 hours | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 4 days, 1 hour | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-177](http://147.234.32.37:8080/browse/PM2020T17-177) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-177) | Sub-task | Done | hadarat | | [PM2020T17-178](http://147.234.32.37:8080/browse/PM2020T17-178) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-178) | Sub-task | Done | hadarat | | [PM2020T17-179](http://147.234.32.37:8080/browse/PM2020T17-179) | [Create back-end send mail system logic](http://147.234.32.37:8080/browse/PM2020T17-179) | Sub-task | Done | hadarat | | [PM2020T17-291](http://147.234.32.37:8080/browse/PM2020T17-291) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-291) | Sub-task | Done | hadarat | | [PM2020T17-315](http://147.234.32.37:8080/browse/PM2020T17-315) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-315) | Sub-task | Done | hadarat | | [PM2020T17-338](http://147.234.32.37:8080/browse/PM2020T17-338) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-338) | Sub-task | Done | hadarat | | [PM2020T17-361](http://147.234.32.37:8080/browse/PM2020T17-361) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-361) | Sub-task | Done | hadarat | |
| **Sprint:** | PM2020T1 Sprint 2 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable admin to send a specific email to a user. |

|  |  |
| --- | --- |
| [PM2020T17-228] [As an admin, I can view my last actions in order to track my administration action in the admin section.](http://147.234.32.37:8080/browse/PM2020T17-228) Created: 31/Mar/20  Updated: 13/May/20  Resolved: 03/May/20 | |
| **Status:** | Done |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Medium |
| **Reporter:** | [yahavba](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=yahavba) | **Assignee:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) |
| **Resolution:** | Done | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 2 days, 2 hours | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | 1 day, 7 hours | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 4 days, 1 hour | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-377](http://147.234.32.37:8080/browse/PM2020T17-377) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-377) | Sub-task | Done | leorro | | [PM2020T17-378](http://147.234.32.37:8080/browse/PM2020T17-378) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-378) | Sub-task | Done | leorro | | [PM2020T17-379](http://147.234.32.37:8080/browse/PM2020T17-379) | [Create corresponding back-end logic](http://147.234.32.37:8080/browse/PM2020T17-379) | Sub-task | Done | leorro | | [PM2020T17-293](http://147.234.32.37:8080/browse/PM2020T17-293) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-293) | Sub-task | Done | leorro | | [PM2020T17-317](http://147.234.32.37:8080/browse/PM2020T17-317) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-317) | Sub-task | Done | leorro | | [PM2020T17-340](http://147.234.32.37:8080/browse/PM2020T17-340) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-340) | Sub-task | Done | leorro | | [PM2020T17-363](http://147.234.32.37:8080/browse/PM2020T17-363) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-363) | Sub-task | Done | leorro | |
| **Sprint:** | PM2020T1 Sprint 2 |

|  |  |
| --- | --- |
| [PM2020T17-230] [As an admin, I can view the B7Fun resident application in order to check and validate site functionality.](http://147.234.32.37:8080/browse/PM2020T17-230) Created: 31/Mar/20  Updated: 13/May/20  Resolved: 30/Apr/20 | |
| **Status:** | Done |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Highest |
| **Reporter:** | [yahavba](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=yahavba) | **Assignee:** | [yahavba](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=yahavba) |
| **Resolution:** | Done | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 2 days, 3 hours | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | 2 days | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 4 days, 1 hour | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-384](http://147.234.32.37:8080/browse/PM2020T17-384) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-384) | Sub-task | Done | yahavba | | [PM2020T17-385](http://147.234.32.37:8080/browse/PM2020T17-385) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-385) | Sub-task | Done | yahavba | | [PM2020T17-383](http://147.234.32.37:8080/browse/PM2020T17-383) | [Create corresponding back-end logic](http://147.234.32.37:8080/browse/PM2020T17-383) | Sub-task | Done | yahavba | | [PM2020T17-302](http://147.234.32.37:8080/browse/PM2020T17-302) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-302) | Sub-task | Done | yahavba | | [PM2020T17-326](http://147.234.32.37:8080/browse/PM2020T17-326) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-326) | Sub-task | Done | yahavba | | [PM2020T17-349](http://147.234.32.37:8080/browse/PM2020T17-349) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-349) | Sub-task | Done | yahavba | | [PM2020T17-372](http://147.234.32.37:8080/browse/PM2020T17-372) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-372) | Sub-task | Done | yahavba | |
| **Sprint:** | PM2020T1 Sprint 2 |