סיפורי משתמש – קבוצה 17:

שם – ליאור אריאל רוז, ת"ז – 20837336

שם – הדר עטיה, ת"ז – 205518392

שם – יהב בר דוד ת"ז – 208912287

שם – אורי חיים טביבי, ת"ז -205508971

|  |  |
| --- | --- |
| [PM2020T17-1] [As a resident, I can sign up and create a user profile in order to connect to the application](http://147.234.32.37:8080/browse/PM2020T17-1) Created: 28/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Highest |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | [orita4](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=orita4) |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 4 days, 4 hours | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 4 days, 4 hours | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-2](http://147.234.32.37:8080/browse/PM2020T17-2) | [Create backend sign up system](http://147.234.32.37:8080/browse/PM2020T17-2) | Sub-task | In Progress | orita4 | | [PM2020T17-3](http://147.234.32.37:8080/browse/PM2020T17-3) | [Create back-end authentication system](http://147.234.32.37:8080/browse/PM2020T17-3) | Sub-task | In Progress | orita4 | | [PM2020T17-5](http://147.234.32.37:8080/browse/PM2020T17-5) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-5) | Sub-task | In Progress | orita4 | | [PM2020T17-6](http://147.234.32.37:8080/browse/PM2020T17-6) | [Create redirection from this action](http://147.234.32.37:8080/browse/PM2020T17-6) | Sub-task | In Progress | orita4 | | [PM2020T17-7](http://147.234.32.37:8080/browse/PM2020T17-7) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-7) | Sub-task | In Progress | orita4 | | [PM2020T17-8](http://147.234.32.37:8080/browse/PM2020T17-8) | [Create front-end and back-end validat...](http://147.234.32.37:8080/browse/PM2020T17-8) | Sub-task | In Progress | orita4 | | [PM2020T17-243](http://147.234.32.37:8080/browse/PM2020T17-243) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-243) | Sub-task | To Do | orita4 | | [PM2020T17-244](http://147.234.32.37:8080/browse/PM2020T17-244) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-244) | Sub-task | To Do | orita4 | | [PM2020T17-245](http://147.234.32.37:8080/browse/PM2020T17-245) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-245) | Sub-task | To Do | orita4 | | [PM2020T17-274](http://147.234.32.37:8080/browse/PM2020T17-274) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-274) | Sub-task | In Progress | orita4 | |
| **Sprint:** | PM2020T1 Sprint 1 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable Resident to sign up and create a  user profile in order to connect to the application |

|  |  |
| --- | --- |
| [PM2020T17-9] [As a resident, I can sign in to B7Fun application with my details (email and password) in order to enjoy the Resident application services.](http://147.234.32.37:8080/browse/PM2020T17-9) Created: 28/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Highest |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | [orita4](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=orita4) |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 4 days, 4 hours | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 4 days, 4 hours | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-11](http://147.234.32.37:8080/browse/PM2020T17-11) | [Create back-end sign in system](http://147.234.32.37:8080/browse/PM2020T17-11) | Sub-task | In Progress | orita4 | | [PM2020T17-12](http://147.234.32.37:8080/browse/PM2020T17-12) | [Create back-end authentication system](http://147.234.32.37:8080/browse/PM2020T17-12) | Sub-task | In Progress | orita4 | | [PM2020T17-14](http://147.234.32.37:8080/browse/PM2020T17-14) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-14) | Sub-task | In Progress | orita4 | | [PM2020T17-15](http://147.234.32.37:8080/browse/PM2020T17-15) | [Create redirection from this action](http://147.234.32.37:8080/browse/PM2020T17-15) | Sub-task | In Progress | orita4 | | [PM2020T17-16](http://147.234.32.37:8080/browse/PM2020T17-16) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-16) | Sub-task | In Progress | orita4 | | [PM2020T17-17](http://147.234.32.37:8080/browse/PM2020T17-17) | [Create front-end and back-end validat...](http://147.234.32.37:8080/browse/PM2020T17-17) | Sub-task | In Progress | orita4 | | [PM2020T17-18](http://147.234.32.37:8080/browse/PM2020T17-18) | [Create back-end session system](http://147.234.32.37:8080/browse/PM2020T17-18) | Sub-task | In Progress | orita4 | | [PM2020T17-246](http://147.234.32.37:8080/browse/PM2020T17-246) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-246) | Sub-task | To Do | orita4 | | [PM2020T17-247](http://147.234.32.37:8080/browse/PM2020T17-247) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-247) | Sub-task | To Do | orita4 | | [PM2020T17-248](http://147.234.32.37:8080/browse/PM2020T17-248) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-248) | Sub-task | To Do | orita4 | | [PM2020T17-275](http://147.234.32.37:8080/browse/PM2020T17-275) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-275) | Sub-task | In Progress | orita4 | |
| **Sprint:** | PM2020T1 Sprint 1 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable  resident to sign in to B7Fun application with his details (email and password). |

|  |  |
| --- | --- |
| [PM2020T17-10] [As a resident, I can update my user details in order to keep my profile updated and relevant.](http://147.234.32.37:8080/browse/PM2020T17-10) Created: 28/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Low |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 4 days, 4 hours | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 4 days, 4 hours | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-19](http://147.234.32.37:8080/browse/PM2020T17-19) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-19) | Sub-task | In Progress | leorro | | [PM2020T17-21](http://147.234.32.37:8080/browse/PM2020T17-21) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-21) | Sub-task | In Progress | leorro | | [PM2020T17-22](http://147.234.32.37:8080/browse/PM2020T17-22) | [Create front-end and back-end validat...](http://147.234.32.37:8080/browse/PM2020T17-22) | Sub-task | In Progress | leorro | | [PM2020T17-210](http://147.234.32.37:8080/browse/PM2020T17-210) | [Create corresponding back-end logic](http://147.234.32.37:8080/browse/PM2020T17-210) | Sub-task | In Progress | leorro | | [PM2020T17-267](http://147.234.32.37:8080/browse/PM2020T17-267) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-267) | Sub-task | To Do | leorro | | [PM2020T17-268](http://147.234.32.37:8080/browse/PM2020T17-268) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-268) | Sub-task | To Do | leorro | | [PM2020T17-269](http://147.234.32.37:8080/browse/PM2020T17-269) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-269) | Sub-task | To Do | leorro | | [PM2020T17-282](http://147.234.32.37:8080/browse/PM2020T17-282) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-282) | Sub-task | In Progress | leorro | |
| **Sprint:** | PM2020T1 Sprint 1 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable resident to update his user details. |

|  |  |
| --- | --- |
| [PM2020T17-23] [As a resident, I can retrieve my password (by sending a retrieve password to my email) in order to retrieve a forgotten password and continue to enjoy B7Fun services.](http://147.234.32.37:8080/browse/PM2020T17-23) Created: 28/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Medium |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | [hadarat](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=hadarat) |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 3 days, 4 hours | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 3 days, 4 hours | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-24](http://147.234.32.37:8080/browse/PM2020T17-24) | [Create corresponding back-end mail sy...](http://147.234.32.37:8080/browse/PM2020T17-24) | Sub-task | In Progress | hadarat | | [PM2020T17-25](http://147.234.32.37:8080/browse/PM2020T17-25) | [Create corresponding back-end passwor...](http://147.234.32.37:8080/browse/PM2020T17-25) | Sub-task | In Progress | hadarat | | [PM2020T17-26](http://147.234.32.37:8080/browse/PM2020T17-26) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-26) | Sub-task | In Progress | hadarat | | [PM2020T17-27](http://147.234.32.37:8080/browse/PM2020T17-27) | [Create redirection from this action](http://147.234.32.37:8080/browse/PM2020T17-27) | Sub-task | In Progress | hadarat | | [PM2020T17-28](http://147.234.32.37:8080/browse/PM2020T17-28) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-28) | Sub-task | In Progress | hadarat | | [PM2020T17-264](http://147.234.32.37:8080/browse/PM2020T17-264) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-264) | Sub-task | To Do | hadarat | | [PM2020T17-265](http://147.234.32.37:8080/browse/PM2020T17-265) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-265) | Sub-task | To Do | hadarat | | [PM2020T17-266](http://147.234.32.37:8080/browse/PM2020T17-266) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-266) | Sub-task | To Do | hadarat | | [PM2020T17-281](http://147.234.32.37:8080/browse/PM2020T17-281) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-281) | Sub-task | In Progress | hadarat | |
| **Sprint:** | PM2020T1 Sprint 1 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable resident to retrieve his password (by sending a retrieve password to my email). |

|  |  |
| --- | --- |
| [PM2020T17-30] [As an admin, I can view number of users who signed up to B7Fun in a certain period in order to get information about application popularity](http://147.234.32.37:8080/browse/PM2020T17-30) Created: 28/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Low |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | Unassigned |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 0 minutes | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-41](http://147.234.32.37:8080/browse/PM2020T17-41) | [Create corresponding back-end logic](http://147.234.32.37:8080/browse/PM2020T17-41) | Sub-task | To Do |  | | [PM2020T17-42](http://147.234.32.37:8080/browse/PM2020T17-42) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-42) | Sub-task | To Do |  | | [PM2020T17-43](http://147.234.32.37:8080/browse/PM2020T17-43) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-43) | Sub-task | To Do |  | | [PM2020T17-304](http://147.234.32.37:8080/browse/PM2020T17-304) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-304) | Sub-task | To Do |  | | [PM2020T17-328](http://147.234.32.37:8080/browse/PM2020T17-328) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-328) | Sub-task | To Do |  | | [PM2020T17-351](http://147.234.32.37:8080/browse/PM2020T17-351) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-351) | Sub-task | To Do |  | | [PM2020T17-374](http://147.234.32.37:8080/browse/PM2020T17-374) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-374) | Sub-task | To Do |  | |
| **Sprint:** | PM2020T1 Sprint 3 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable admin to view number of users who signed up to B7Fun in a certain period. |

|  |  |
| --- | --- |
| [PM2020T17-31] [As an admin, I can view number of users who signed in to B7Fun in a certain period in order to get information about application usage.](http://147.234.32.37:8080/browse/PM2020T17-31) Created: 28/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Low |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | Unassigned |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 0 minutes | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-44](http://147.234.32.37:8080/browse/PM2020T17-44) | [Create corresponding back-end logic](http://147.234.32.37:8080/browse/PM2020T17-44) | Sub-task | To Do |  | | [PM2020T17-45](http://147.234.32.37:8080/browse/PM2020T17-45) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-45) | Sub-task | To Do |  | | [PM2020T17-46](http://147.234.32.37:8080/browse/PM2020T17-46) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-46) | Sub-task | To Do |  | | [PM2020T17-303](http://147.234.32.37:8080/browse/PM2020T17-303) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-303) | Sub-task | To Do |  | | [PM2020T17-327](http://147.234.32.37:8080/browse/PM2020T17-327) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-327) | Sub-task | To Do |  | | [PM2020T17-350](http://147.234.32.37:8080/browse/PM2020T17-350) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-350) | Sub-task | To Do |  | | [PM2020T17-373](http://147.234.32.37:8080/browse/PM2020T17-373) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-373) | Sub-task | To Do |  | |
| **Sprint:** | PM2020T1 Sprint 3 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable admin to view number of users who signed in to B7Fun in a certain period. |

|  |  |
| --- | --- |
| [PM2020T17-52] [As an admin, I can sign in to B7Fun application with my details (a pre-created super user) in order to use B7Fun services.](http://147.234.32.37:8080/browse/PM2020T17-52) Created: 28/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Highest |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | [orita4](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=orita4) |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 4 days, 4 hours | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 4 days, 4 hours | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-53](http://147.234.32.37:8080/browse/PM2020T17-53) | [Create back-end sign in system](http://147.234.32.37:8080/browse/PM2020T17-53) | Sub-task | In Progress | orita4 | | [PM2020T17-54](http://147.234.32.37:8080/browse/PM2020T17-54) | [Create back-end authentication system](http://147.234.32.37:8080/browse/PM2020T17-54) | Sub-task | In Progress | orita4 | | [PM2020T17-56](http://147.234.32.37:8080/browse/PM2020T17-56) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-56) | Sub-task | In Progress | orita4 | | [PM2020T17-57](http://147.234.32.37:8080/browse/PM2020T17-57) | [Create redirection from this action](http://147.234.32.37:8080/browse/PM2020T17-57) | Sub-task | In Progress | orita4 | | [PM2020T17-58](http://147.234.32.37:8080/browse/PM2020T17-58) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-58) | Sub-task | In Progress | orita4 | | [PM2020T17-59](http://147.234.32.37:8080/browse/PM2020T17-59) | [Create front-end and back-end validat...](http://147.234.32.37:8080/browse/PM2020T17-59) | Sub-task | In Progress | orita4 | | [PM2020T17-60](http://147.234.32.37:8080/browse/PM2020T17-60) | [Create back-end session system](http://147.234.32.37:8080/browse/PM2020T17-60) | Sub-task | In Progress | orita4 | | [PM2020T17-240](http://147.234.32.37:8080/browse/PM2020T17-240) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-240) | Sub-task | To Do | orita4 | | [PM2020T17-241](http://147.234.32.37:8080/browse/PM2020T17-241) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-241) | Sub-task | To Do | orita4 | | [PM2020T17-242](http://147.234.32.37:8080/browse/PM2020T17-242) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-242) | Sub-task | To Do | orita4 | | [PM2020T17-273](http://147.234.32.37:8080/browse/PM2020T17-273) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-273) | Sub-task | In Progress | orita4 | |
| **Sprint:** | PM2020T1 Sprint 1 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable admin to sign in to B7Fun application with his details (a pre-created super user). |

|  |  |
| --- | --- |
| [PM2020T17-62] [As an admin, I can manage all databases through B7Fun application in order to maintain all databases easily and make sure all is up to date](http://147.234.32.37:8080/browse/PM2020T17-62) Created: 28/Mar/20  Updated: 30/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Highest |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | [yahavba](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=yahavba) |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 1 week, 1 day, 4 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 1 week, 1 day, 4 hours | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-69](http://147.234.32.37:8080/browse/PM2020T17-69) | [Create corresponding database](http://147.234.32.37:8080/browse/PM2020T17-69) | Sub-task | In Progress | yahavba | | [PM2020T17-70](http://147.234.32.37:8080/browse/PM2020T17-70) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-70) | Sub-task | In Progress | yahavba | | [PM2020T17-71](http://147.234.32.37:8080/browse/PM2020T17-71) | [Create front-end and back-end validat...](http://147.234.32.37:8080/browse/PM2020T17-71) | Sub-task | In Progress | yahavba | | [PM2020T17-72](http://147.234.32.37:8080/browse/PM2020T17-72) | [Create back-end manage databases logic](http://147.234.32.37:8080/browse/PM2020T17-72) | Sub-task | In Progress | yahavba | | [PM2020T17-249](http://147.234.32.37:8080/browse/PM2020T17-249) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-249) | Sub-task | To Do | yahavba | | [PM2020T17-250](http://147.234.32.37:8080/browse/PM2020T17-250) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-250) | Sub-task | To Do | yahavba | | [PM2020T17-251](http://147.234.32.37:8080/browse/PM2020T17-251) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-251) | Sub-task | To Do | yahavba | | [PM2020T17-276](http://147.234.32.37:8080/browse/PM2020T17-276) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-276) | Sub-task | In Progress | yahavba | |
| **Sprint:** | PM2020T1 Sprint 1 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable admin to manage all databases through B7Fun application. |

|  |  |
| --- | --- |
| [PM2020T17-63] [As an admin, I can change my password in order to secure the B7Fun admin section](http://147.234.32.37:8080/browse/PM2020T17-63) Created: 28/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Highest |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | [hadarat](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=hadarat) |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 3 days, 4 hours | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 3 days, 4 hours | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-205](http://147.234.32.37:8080/browse/PM2020T17-205) | [Create corresponding back-end logic](http://147.234.32.37:8080/browse/PM2020T17-205) | Sub-task | In Progress | hadarat | | [PM2020T17-207](http://147.234.32.37:8080/browse/PM2020T17-207) | [Create corresponding UI](http://147.234.32.37:8080/browse/PM2020T17-207) | Sub-task | In Progress | hadarat | | [PM2020T17-208](http://147.234.32.37:8080/browse/PM2020T17-208) | [Create redirection from this action](http://147.234.32.37:8080/browse/PM2020T17-208) | Sub-task | In Progress | hadarat | | [PM2020T17-209](http://147.234.32.37:8080/browse/PM2020T17-209) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-209) | Sub-task | In Progress | hadarat | | [PM2020T17-261](http://147.234.32.37:8080/browse/PM2020T17-261) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-261) | Sub-task | To Do | hadarat | | [PM2020T17-262](http://147.234.32.37:8080/browse/PM2020T17-262) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-262) | Sub-task | To Do | hadarat | | [PM2020T17-263](http://147.234.32.37:8080/browse/PM2020T17-263) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-263) | Sub-task | To Do | hadarat | | [PM2020T17-280](http://147.234.32.37:8080/browse/PM2020T17-280) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-280) | Sub-task | In Progress | hadarat | |
| **Sprint:** | PM2020T1 Sprint 1 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable admin to change his password |

|  |  |
| --- | --- |
| [PM2020T17-73] [As a resident, I can a list of all sport and fun activities spots in Be'er Sheva so I can see the locations relevant to me for my enjoyment.](http://147.234.32.37:8080/browse/PM2020T17-73) Created: 28/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Highest |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | Unassigned |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 0 minutes | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-102](http://147.234.32.37:8080/browse/PM2020T17-102) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-102) | Sub-task | To Do |  | | [PM2020T17-103](http://147.234.32.37:8080/browse/PM2020T17-103) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-103) | Sub-task | To Do |  | | [PM2020T17-231](http://147.234.32.37:8080/browse/PM2020T17-231) | [Create corresponding back-end logic](http://147.234.32.37:8080/browse/PM2020T17-231) | Sub-task | To Do |  | | [PM2020T17-284](http://147.234.32.37:8080/browse/PM2020T17-284) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-284) | Sub-task | To Do |  | | [PM2020T17-308](http://147.234.32.37:8080/browse/PM2020T17-308) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-308) | Sub-task | To Do |  | | [PM2020T17-331](http://147.234.32.37:8080/browse/PM2020T17-331) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-331) | Sub-task | To Do |  | | [PM2020T17-354](http://147.234.32.37:8080/browse/PM2020T17-354) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-354) | Sub-task | To Do |  | |
| **Sprint:** | PM2020T1 Sprint 2 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable resident, to view a list of all sport and fun activities spots in Be'er Sheva. |

|  |  |
| --- | --- |
| [PM2020T17-74] [As a resident, I can view a map of all sport and fun activities spots in Be'er Sheva so I can see the locations relevant to me for my enjoyment.](http://147.234.32.37:8080/browse/PM2020T17-74) Created: 28/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Highest |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | Unassigned |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 0 minutes | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-107](http://147.234.32.37:8080/browse/PM2020T17-107) | [Create corresponding view (UI).](http://147.234.32.37:8080/browse/PM2020T17-107) | Sub-task | To Do |  | | [PM2020T17-108](http://147.234.32.37:8080/browse/PM2020T17-108) | [Create corresponding models.](http://147.234.32.37:8080/browse/PM2020T17-108) | Sub-task | To Do |  | | [PM2020T17-232](http://147.234.32.37:8080/browse/PM2020T17-232) | [Create corresponding back-end logic](http://147.234.32.37:8080/browse/PM2020T17-232) | Sub-task | To Do |  | | [PM2020T17-285](http://147.234.32.37:8080/browse/PM2020T17-285) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-285) | Sub-task | To Do |  | | [PM2020T17-309](http://147.234.32.37:8080/browse/PM2020T17-309) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-309) | Sub-task | To Do |  | | [PM2020T17-332](http://147.234.32.37:8080/browse/PM2020T17-332) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-332) | Sub-task | To Do |  | | [PM2020T17-355](http://147.234.32.37:8080/browse/PM2020T17-355) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-355) | Sub-task | To Do |  | |
| **Sprint:** | PM2020T1 Sprint 2 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable resident to view a map of all sport and fun activities spots in Be'er Sheva. |

|  |  |
| --- | --- |
| [PM2020T17-75] [As a resident, I can select a location from the list and get more information on that location in order to expand my knowledge and see if location is relevant to me.](http://147.234.32.37:8080/browse/PM2020T17-75) Created: 28/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Medium |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | Unassigned |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 0 minutes | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-111](http://147.234.32.37:8080/browse/PM2020T17-111) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-111) | Sub-task | To Do |  | | [PM2020T17-112](http://147.234.32.37:8080/browse/PM2020T17-112) | [Create corresponding back-end logic](http://147.234.32.37:8080/browse/PM2020T17-112) | Sub-task | To Do |  | | [PM2020T17-113](http://147.234.32.37:8080/browse/PM2020T17-113) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-113) | Sub-task | To Do |  | | [PM2020T17-286](http://147.234.32.37:8080/browse/PM2020T17-286) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-286) | Sub-task | To Do |  | | [PM2020T17-310](http://147.234.32.37:8080/browse/PM2020T17-310) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-310) | Sub-task | To Do |  | | [PM2020T17-333](http://147.234.32.37:8080/browse/PM2020T17-333) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-333) | Sub-task | To Do |  | | [PM2020T17-356](http://147.234.32.37:8080/browse/PM2020T17-356) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-356) | Sub-task | To Do |  | |
| **Sprint:** | PM2020T1 Sprint 2 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable resident to select a location from the list and get more information on that location. |

|  |  |
| --- | --- |
| [PM2020T17-76] [As a resident, I can search locations in order to get results relevant to me.](http://147.234.32.37:8080/browse/PM2020T17-76) Created: 28/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Medium |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | Unassigned |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 0 minutes | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-114](http://147.234.32.37:8080/browse/PM2020T17-114) | [Create back-end search system logic.](http://147.234.32.37:8080/browse/PM2020T17-114) | Sub-task | To Do |  | | [PM2020T17-115](http://147.234.32.37:8080/browse/PM2020T17-115) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-115) | Sub-task | To Do |  | | [PM2020T17-116](http://147.234.32.37:8080/browse/PM2020T17-116) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-116) | Sub-task | To Do |  | | [PM2020T17-287](http://147.234.32.37:8080/browse/PM2020T17-287) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-287) | Sub-task | To Do |  | | [PM2020T17-311](http://147.234.32.37:8080/browse/PM2020T17-311) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-311) | Sub-task | To Do |  | | [PM2020T17-334](http://147.234.32.37:8080/browse/PM2020T17-334) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-334) | Sub-task | To Do |  | | [PM2020T17-357](http://147.234.32.37:8080/browse/PM2020T17-357) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-357) | Sub-task | To Do |  | |
| **Sprint:** | PM2020T1 Sprint 2 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable resident to search locations in order to get results relevant to me. |

|  |  |
| --- | --- |
| [PM2020T17-77] [As a resident, I can filter locations based on pre-created filter in order to get results relevant to me.](http://147.234.32.37:8080/browse/PM2020T17-77) Created: 28/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Medium |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | Unassigned |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 0 minutes | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-118](http://147.234.32.37:8080/browse/PM2020T17-118) | [Create back-end filter system logic.](http://147.234.32.37:8080/browse/PM2020T17-118) | Sub-task | To Do |  | | [PM2020T17-119](http://147.234.32.37:8080/browse/PM2020T17-119) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-119) | Sub-task | To Do |  | | [PM2020T17-120](http://147.234.32.37:8080/browse/PM2020T17-120) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-120) | Sub-task | To Do |  | | [PM2020T17-288](http://147.234.32.37:8080/browse/PM2020T17-288) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-288) | Sub-task | To Do |  | | [PM2020T17-312](http://147.234.32.37:8080/browse/PM2020T17-312) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-312) | Sub-task | To Do |  | | [PM2020T17-335](http://147.234.32.37:8080/browse/PM2020T17-335) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-335) | Sub-task | To Do |  | | [PM2020T17-358](http://147.234.32.37:8080/browse/PM2020T17-358) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-358) | Sub-task | To Do |  | |
| **Sprint:** | PM2020T1 Sprint 2 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable resident to filter locations based on pre-created filter. |

|  |  |
| --- | --- |
| [PM2020T17-78] [As a Resident, I can view locations in my favorite list in order to view them later faster without searching for them again.](http://147.234.32.37:8080/browse/PM2020T17-78) Created: 28/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Medium |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | Unassigned |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 0 minutes | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-122](http://147.234.32.37:8080/browse/PM2020T17-122) | [Create back-end get favorite system l...](http://147.234.32.37:8080/browse/PM2020T17-122) | Sub-task | To Do |  | | [PM2020T17-123](http://147.234.32.37:8080/browse/PM2020T17-123) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-123) | Sub-task | To Do |  | | [PM2020T17-305](http://147.234.32.37:8080/browse/PM2020T17-305) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-305) | Sub-task | To Do |  | | [PM2020T17-329](http://147.234.32.37:8080/browse/PM2020T17-329) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-329) | Sub-task | To Do |  | | [PM2020T17-353](http://147.234.32.37:8080/browse/PM2020T17-353) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-353) | Sub-task | To Do |  | | [PM2020T17-375](http://147.234.32.37:8080/browse/PM2020T17-375) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-375) | Sub-task | To Do |  | |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable Resident to view  locations of my favorite list |

|  |  |
| --- | --- |
| [PM2020T17-79] [As a Resident, I can add locations to my favorite list in order to maintain a list of relevant locations for me](http://147.234.32.37:8080/browse/PM2020T17-79) Created: 28/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Medium |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | Unassigned |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 0 minutes | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-124](http://147.234.32.37:8080/browse/PM2020T17-124) | [Create back-end add favorite system l...](http://147.234.32.37:8080/browse/PM2020T17-124) | Sub-task | To Do |  | | [PM2020T17-125](http://147.234.32.37:8080/browse/PM2020T17-125) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-125) | Sub-task | To Do |  | | [PM2020T17-306](http://147.234.32.37:8080/browse/PM2020T17-306) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-306) | Sub-task | To Do |  | | [PM2020T17-330](http://147.234.32.37:8080/browse/PM2020T17-330) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-330) | Sub-task | To Do |  | | [PM2020T17-352](http://147.234.32.37:8080/browse/PM2020T17-352) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-352) | Sub-task | To Do |  | | [PM2020T17-376](http://147.234.32.37:8080/browse/PM2020T17-376) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-376) | Sub-task | To Do |  | |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable Resident to add locations to my favorite list |

|  |  |
| --- | --- |
| [PM2020T17-80] [As a resident, I can send a review to admin about the B7Fun application in order to help improve the application.](http://147.234.32.37:8080/browse/PM2020T17-80) Created: 28/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Medium |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | Unassigned |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 0 minutes | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-126](http://147.234.32.37:8080/browse/PM2020T17-126) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-126) | Sub-task | To Do |  | | [PM2020T17-127](http://147.234.32.37:8080/browse/PM2020T17-127) | [Create back-end send review system lo...](http://147.234.32.37:8080/browse/PM2020T17-127) | Sub-task | To Do |  | | [PM2020T17-128](http://147.234.32.37:8080/browse/PM2020T17-128) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-128) | Sub-task | To Do |  | | [PM2020T17-295](http://147.234.32.37:8080/browse/PM2020T17-295) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-295) | Sub-task | To Do |  | | [PM2020T17-319](http://147.234.32.37:8080/browse/PM2020T17-319) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-319) | Sub-task | To Do |  | | [PM2020T17-342](http://147.234.32.37:8080/browse/PM2020T17-342) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-342) | Sub-task | To Do |  | | [PM2020T17-365](http://147.234.32.37:8080/browse/PM2020T17-365) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-365) | Sub-task | To Do |  | |
| **Sprint:** | PM2020T1 Sprint 3 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable resident to send a review to admin about the B7Fun application |

|  |  |
| --- | --- |
| [PM2020T17-86] [As an admin, I can view users review of B7Fun application in order to improve B7Fun.](http://147.234.32.37:8080/browse/PM2020T17-86) Created: 28/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Medium |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | Unassigned |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 0 minutes | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-148](http://147.234.32.37:8080/browse/PM2020T17-148) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-148) | Sub-task | To Do |  | | [PM2020T17-149](http://147.234.32.37:8080/browse/PM2020T17-149) | [Create corresponding back-end logic](http://147.234.32.37:8080/browse/PM2020T17-149) | Sub-task | To Do |  | | [PM2020T17-150](http://147.234.32.37:8080/browse/PM2020T17-150) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-150) | Sub-task | To Do |  | | [PM2020T17-294](http://147.234.32.37:8080/browse/PM2020T17-294) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-294) | Sub-task | To Do |  | | [PM2020T17-318](http://147.234.32.37:8080/browse/PM2020T17-318) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-318) | Sub-task | To Do |  | | [PM2020T17-341](http://147.234.32.37:8080/browse/PM2020T17-341) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-341) | Sub-task | To Do |  | | [PM2020T17-364](http://147.234.32.37:8080/browse/PM2020T17-364) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-364) | Sub-task | To Do |  | |
| **Sprint:** | PM2020T1 Sprint 2 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable admin to view users review of B7Fun application |

|  |  |
| --- | --- |
| [PM2020T17-89] [As a resident, I can send admin alerts about services and locations in order to help maintain sites data and B7Fun application.](http://147.234.32.37:8080/browse/PM2020T17-89) Created: 28/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Medium |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | Unassigned |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 0 minutes | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-159](http://147.234.32.37:8080/browse/PM2020T17-159) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-159) | Sub-task | To Do |  | | [PM2020T17-160](http://147.234.32.37:8080/browse/PM2020T17-160) | [Create back-end send alerts system lo...](http://147.234.32.37:8080/browse/PM2020T17-160) | Sub-task | To Do |  | | [PM2020T17-161](http://147.234.32.37:8080/browse/PM2020T17-161) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-161) | Sub-task | To Do |  | | [PM2020T17-296](http://147.234.32.37:8080/browse/PM2020T17-296) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-296) | Sub-task | To Do |  | | [PM2020T17-320](http://147.234.32.37:8080/browse/PM2020T17-320) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-320) | Sub-task | To Do |  | | [PM2020T17-343](http://147.234.32.37:8080/browse/PM2020T17-343) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-343) | Sub-task | To Do |  | | [PM2020T17-366](http://147.234.32.37:8080/browse/PM2020T17-366) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-366) | Sub-task | To Do |  | |
| **Sprint:** | PM2020T1 Sprint 3 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable resident to send admin alerts about services and locations |

|  |  |
| --- | --- |
| [PM2020T17-90] [As resident, I can join a chat room of a specific location in order to speak with people that this location is relevant to them as well.](http://147.234.32.37:8080/browse/PM2020T17-90) Created: 28/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | High |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | Unassigned |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 0 minutes | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-163](http://147.234.32.37:8080/browse/PM2020T17-163) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-163) | Sub-task | To Do |  | | [PM2020T17-164](http://147.234.32.37:8080/browse/PM2020T17-164) | [Create backend-end and front-end chat...](http://147.234.32.37:8080/browse/PM2020T17-164) | Sub-task | To Do |  | | [PM2020T17-166](http://147.234.32.37:8080/browse/PM2020T17-166) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-166) | Sub-task | To Do |  | | [PM2020T17-297](http://147.234.32.37:8080/browse/PM2020T17-297) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-297) | Sub-task | To Do |  | | [PM2020T17-321](http://147.234.32.37:8080/browse/PM2020T17-321) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-321) | Sub-task | To Do |  | | [PM2020T17-344](http://147.234.32.37:8080/browse/PM2020T17-344) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-344) | Sub-task | To Do |  | | [PM2020T17-367](http://147.234.32.37:8080/browse/PM2020T17-367) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-367) | Sub-task | To Do |  | |
| **Sprint:** | PM2020T1 Sprint 3 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable resident to join a chat room of a specific location |

|  |  |
| --- | --- |
| [PM2020T17-91] [As a resident, I can send report abusive messages inside chat rooms in order to maintain a healthy environment in B7Fun application.](http://147.234.32.37:8080/browse/PM2020T17-91) Created: 28/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Low |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | Unassigned |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 0 minutes | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-167](http://147.234.32.37:8080/browse/PM2020T17-167) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-167) | Sub-task | To Do |  | | [PM2020T17-169](http://147.234.32.37:8080/browse/PM2020T17-169) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-169) | Sub-task | To Do |  | | [PM2020T17-170](http://147.234.32.37:8080/browse/PM2020T17-170) | [Create back-end report abusive messag...](http://147.234.32.37:8080/browse/PM2020T17-170) | Sub-task | To Do |  | | [PM2020T17-298](http://147.234.32.37:8080/browse/PM2020T17-298) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-298) | Sub-task | To Do |  | | [PM2020T17-322](http://147.234.32.37:8080/browse/PM2020T17-322) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-322) | Sub-task | To Do |  | | [PM2020T17-345](http://147.234.32.37:8080/browse/PM2020T17-345) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-345) | Sub-task | To Do |  | | [PM2020T17-368](http://147.234.32.37:8080/browse/PM2020T17-368) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-368) | Sub-task | To Do |  | |
| **Sprint:** | PM2020T1 Sprint 3 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable resident to send report abusive messages inside chat rooms |

|  |  |
| --- | --- |
| [PM2020T17-92] [As a resident, I can view the current weather in Be'er Sheva in order to plan my activities based on the weather.](http://147.234.32.37:8080/browse/PM2020T17-92) Created: 28/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Lowest |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | Unassigned |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 0 minutes | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-171](http://147.234.32.37:8080/browse/PM2020T17-171) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-171) | Sub-task | To Do |  | | [PM2020T17-172](http://147.234.32.37:8080/browse/PM2020T17-172) | [Create back-end weather system logic.](http://147.234.32.37:8080/browse/PM2020T17-172) | Sub-task | To Do |  | | [PM2020T17-173](http://147.234.32.37:8080/browse/PM2020T17-173) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-173) | Sub-task | To Do |  | | [PM2020T17-289](http://147.234.32.37:8080/browse/PM2020T17-289) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-289) | Sub-task | To Do |  | | [PM2020T17-313](http://147.234.32.37:8080/browse/PM2020T17-313) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-313) | Sub-task | To Do |  | | [PM2020T17-336](http://147.234.32.37:8080/browse/PM2020T17-336) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-336) | Sub-task | To Do |  | | [PM2020T17-359](http://147.234.32.37:8080/browse/PM2020T17-359) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-359) | Sub-task | To Do |  | |
| **Sprint:** | PM2020T1 Sprint 2 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable resident to view the current weather in Be'er Sheva |

|  |  |
| --- | --- |
| [PM2020T17-93] [As an admin, I can send a distribution email to all user in order to notify users about a situation.](http://147.234.32.37:8080/browse/PM2020T17-93) Created: 28/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Low |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | Unassigned |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 0 minutes | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-174](http://147.234.32.37:8080/browse/PM2020T17-174) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-174) | Sub-task | To Do |  | | [PM2020T17-175](http://147.234.32.37:8080/browse/PM2020T17-175) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-175) | Sub-task | To Do |  | | [PM2020T17-176](http://147.234.32.37:8080/browse/PM2020T17-176) | [Create back-end send mail system logic.](http://147.234.32.37:8080/browse/PM2020T17-176) | Sub-task | To Do |  | | [PM2020T17-290](http://147.234.32.37:8080/browse/PM2020T17-290) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-290) | Sub-task | To Do |  | | [PM2020T17-314](http://147.234.32.37:8080/browse/PM2020T17-314) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-314) | Sub-task | To Do |  | | [PM2020T17-337](http://147.234.32.37:8080/browse/PM2020T17-337) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-337) | Sub-task | To Do |  | | [PM2020T17-360](http://147.234.32.37:8080/browse/PM2020T17-360) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-360) | Sub-task | To Do |  | |
| **Sprint:** | PM2020T1 Sprint 2 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable admin to send a distribution email to all user |

|  |  |
| --- | --- |
| [PM2020T17-94] [As an admin, I can send a specific email to a user in order to notify that specific user about a situation.](http://147.234.32.37:8080/browse/PM2020T17-94) Created: 28/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Medium |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | Unassigned |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 0 minutes | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-177](http://147.234.32.37:8080/browse/PM2020T17-177) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-177) | Sub-task | To Do |  | | [PM2020T17-178](http://147.234.32.37:8080/browse/PM2020T17-178) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-178) | Sub-task | To Do |  | | [PM2020T17-179](http://147.234.32.37:8080/browse/PM2020T17-179) | [Create back-end send mail system logic.](http://147.234.32.37:8080/browse/PM2020T17-179) | Sub-task | To Do |  | | [PM2020T17-291](http://147.234.32.37:8080/browse/PM2020T17-291) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-291) | Sub-task | To Do |  | | [PM2020T17-315](http://147.234.32.37:8080/browse/PM2020T17-315) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-315) | Sub-task | To Do |  | | [PM2020T17-338](http://147.234.32.37:8080/browse/PM2020T17-338) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-338) | Sub-task | To Do |  | | [PM2020T17-361](http://147.234.32.37:8080/browse/PM2020T17-361) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-361) | Sub-task | To Do |  | |
| **Sprint:** | PM2020T1 Sprint 2 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable admin to send a specific email to a user. |

|  |  |
| --- | --- |
| [PM2020T17-95] [As an admin, I can view messages marked as abusive in order to deal with that content correctly.](http://147.234.32.37:8080/browse/PM2020T17-95) Created: 28/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Medium |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | Unassigned |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 0 minutes | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-180](http://147.234.32.37:8080/browse/PM2020T17-180) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-180) | Sub-task | To Do |  | | [PM2020T17-181](http://147.234.32.37:8080/browse/PM2020T17-181) | [Create back-end mark as abusive syste...](http://147.234.32.37:8080/browse/PM2020T17-181) | Sub-task | To Do |  | | [PM2020T17-182](http://147.234.32.37:8080/browse/PM2020T17-182) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-182) | Sub-task | To Do |  | | [PM2020T17-300](http://147.234.32.37:8080/browse/PM2020T17-300) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-300) | Sub-task | To Do |  | | [PM2020T17-324](http://147.234.32.37:8080/browse/PM2020T17-324) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-324) | Sub-task | To Do |  | | [PM2020T17-347](http://147.234.32.37:8080/browse/PM2020T17-347) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-347) | Sub-task | To Do |  | | [PM2020T17-370](http://147.234.32.37:8080/browse/PM2020T17-370) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-370) | Sub-task | To Do |  | |
| **Sprint:** | PM2020T1 Sprint 3 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable admin to view messages marked as abusive |

|  |  |
| --- | --- |
| [PM2020T17-96] [As an admin, I can send a user an email with a warning about him using abusive content in order to maintain order.](http://147.234.32.37:8080/browse/PM2020T17-96) Created: 28/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Medium |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | Unassigned |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 0 minutes | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-183](http://147.234.32.37:8080/browse/PM2020T17-183) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-183) | Sub-task | To Do |  | | [PM2020T17-184](http://147.234.32.37:8080/browse/PM2020T17-184) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-184) | Sub-task | To Do |  | | [PM2020T17-185](http://147.234.32.37:8080/browse/PM2020T17-185) | [Create back-end send mail system logic.](http://147.234.32.37:8080/browse/PM2020T17-185) | Sub-task | To Do |  | | [PM2020T17-292](http://147.234.32.37:8080/browse/PM2020T17-292) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-292) | Sub-task | To Do |  | | [PM2020T17-316](http://147.234.32.37:8080/browse/PM2020T17-316) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-316) | Sub-task | To Do |  | | [PM2020T17-339](http://147.234.32.37:8080/browse/PM2020T17-339) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-339) | Sub-task | To Do |  | | [PM2020T17-362](http://147.234.32.37:8080/browse/PM2020T17-362) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-362) | Sub-task | To Do |  | |
| **Sprint:** | PM2020T1 Sprint 2 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable admin to send a user an email with a warning about him using abusive content and if it repeats three time he will be blocked. |

|  |  |
| --- | --- |
| [PM2020T17-97] [As an admin, I can block users from the system in order to maintain order.](http://147.234.32.37:8080/browse/PM2020T17-97) Created: 28/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Medium |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | Unassigned |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 0 minutes | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-186](http://147.234.32.37:8080/browse/PM2020T17-186) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-186) | Sub-task | To Do |  | | [PM2020T17-188](http://147.234.32.37:8080/browse/PM2020T17-188) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-188) | Sub-task | To Do |  | | [PM2020T17-189](http://147.234.32.37:8080/browse/PM2020T17-189) | [Create back-end block user system lo...](http://147.234.32.37:8080/browse/PM2020T17-189) | Sub-task | To Do |  | | [PM2020T17-301](http://147.234.32.37:8080/browse/PM2020T17-301) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-301) | Sub-task | To Do |  | | [PM2020T17-325](http://147.234.32.37:8080/browse/PM2020T17-325) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-325) | Sub-task | To Do |  | | [PM2020T17-348](http://147.234.32.37:8080/browse/PM2020T17-348) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-348) | Sub-task | To Do |  | | [PM2020T17-371](http://147.234.32.37:8080/browse/PM2020T17-371) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-371) | Sub-task | To Do |  | |
| **Sprint:** | PM2020T1 Sprint 3 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable admin, to block users from the system |

|  |  |
| --- | --- |
| [PM2020T17-211] [As an admin, I can log out from B7Fun application in order to keep my B7Fun data and services safe](http://147.234.32.37:8080/browse/PM2020T17-211) Created: 31/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Medium |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | [hadarat](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=hadarat) |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 3 days, 4 hours | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 3 days, 4 hours | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-218](http://147.234.32.37:8080/browse/PM2020T17-218) | [Create corresponding (UI)](http://147.234.32.37:8080/browse/PM2020T17-218) | Sub-task | In Progress | hadarat | | [PM2020T17-219](http://147.234.32.37:8080/browse/PM2020T17-219) | [Create corresponding back-end logic](http://147.234.32.37:8080/browse/PM2020T17-219) | Sub-task | In Progress | hadarat | | [PM2020T17-220](http://147.234.32.37:8080/browse/PM2020T17-220) | [Create corresponding session control](http://147.234.32.37:8080/browse/PM2020T17-220) | Sub-task | In Progress | hadarat | | [PM2020T17-255](http://147.234.32.37:8080/browse/PM2020T17-255) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-255) | Sub-task | To Do | hadarat | | [PM2020T17-256](http://147.234.32.37:8080/browse/PM2020T17-256) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-256) | Sub-task | To Do | hadarat | | [PM2020T17-257](http://147.234.32.37:8080/browse/PM2020T17-257) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-257) | Sub-task | To Do | hadarat | | [PM2020T17-278](http://147.234.32.37:8080/browse/PM2020T17-278) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-278) | Sub-task | In Progress | hadarat | |
| **Sprint:** | PM2020T1 Sprint 1 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable admin to log out from B7Fun application. |

|  |  |
| --- | --- |
| [PM2020T17-212] [As admin, I can manage (add or delete) posts to my posts page in order to notify users about situations](http://147.234.32.37:8080/browse/PM2020T17-212) Created: 31/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | High |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | [yahavba](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=yahavba) |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 4 days, 4 hours | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 4 days, 4 hours | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-215](http://147.234.32.37:8080/browse/PM2020T17-215) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-215) | Sub-task | To Do | yahavba | | [PM2020T17-216](http://147.234.32.37:8080/browse/PM2020T17-216) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-216) | Sub-task | To Do | yahavba | | [PM2020T17-217](http://147.234.32.37:8080/browse/PM2020T17-217) | [Create back-end manage posts logic.](http://147.234.32.37:8080/browse/PM2020T17-217) | Sub-task | To Do | yahavba | | [PM2020T17-252](http://147.234.32.37:8080/browse/PM2020T17-252) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-252) | Sub-task | To Do | yahavba | | [PM2020T17-253](http://147.234.32.37:8080/browse/PM2020T17-253) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-253) | Sub-task | To Do | yahavba | | [PM2020T17-254](http://147.234.32.37:8080/browse/PM2020T17-254) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-254) | Sub-task | To Do | yahavba | | [PM2020T17-277](http://147.234.32.37:8080/browse/PM2020T17-277) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-277) | Sub-task | To Do | yahavba | |
| **Sprint:** | PM2020T1 Sprint 1 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable admin to manage (add or delete) posts to my posts page in order to notify users about situations |

|  |  |
| --- | --- |
| [PM2020T17-213] [As a resident, I can log out to B7Fun in order to keep my data and services safe.](http://147.234.32.37:8080/browse/PM2020T17-213) Created: 31/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Medium |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | [hadarat](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=hadarat) |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 3 days, 4 hours | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 3 days, 4 hours | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-221](http://147.234.32.37:8080/browse/PM2020T17-221) | [Create corresponding UI](http://147.234.32.37:8080/browse/PM2020T17-221) | Sub-task | In Progress | hadarat | | [PM2020T17-222](http://147.234.32.37:8080/browse/PM2020T17-222) | [Create corresponding back-end logic](http://147.234.32.37:8080/browse/PM2020T17-222) | Sub-task | In Progress | hadarat | | [PM2020T17-223](http://147.234.32.37:8080/browse/PM2020T17-223) | [Create corresponding session control](http://147.234.32.37:8080/browse/PM2020T17-223) | Sub-task | In Progress | hadarat | | [PM2020T17-258](http://147.234.32.37:8080/browse/PM2020T17-258) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-258) | Sub-task | To Do | hadarat | | [PM2020T17-259](http://147.234.32.37:8080/browse/PM2020T17-259) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-259) | Sub-task | To Do | hadarat | | [PM2020T17-260](http://147.234.32.37:8080/browse/PM2020T17-260) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-260) | Sub-task | To Do | hadarat | | [PM2020T17-279](http://147.234.32.37:8080/browse/PM2020T17-279) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-279) | Sub-task | In Progress | hadarat | |
| **Sprint:** | PM2020T1 Sprint 1 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable resident to log out to B7Fun. |

|  |  |
| --- | --- |
| [PM2020T17-214] [As a resident, I can view my profile in order to check my user profile data](http://147.234.32.37:8080/browse/PM2020T17-214) Created: 31/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Low |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 4 days, 4 hours | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 4 days, 4 hours | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-224](http://147.234.32.37:8080/browse/PM2020T17-224) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-224) | Sub-task | To Do | leorro | | [PM2020T17-225](http://147.234.32.37:8080/browse/PM2020T17-225) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-225) | Sub-task | To Do | leorro | | [PM2020T17-226](http://147.234.32.37:8080/browse/PM2020T17-226) | [Create corresponding back-end logic](http://147.234.32.37:8080/browse/PM2020T17-226) | Sub-task | To Do | leorro | | [PM2020T17-227](http://147.234.32.37:8080/browse/PM2020T17-227) | [Create redirection from this action](http://147.234.32.37:8080/browse/PM2020T17-227) | Sub-task | To Do | leorro | | [PM2020T17-270](http://147.234.32.37:8080/browse/PM2020T17-270) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-270) | Sub-task | To Do | leorro | | [PM2020T17-271](http://147.234.32.37:8080/browse/PM2020T17-271) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-271) | Sub-task | To Do | leorro | | [PM2020T17-272](http://147.234.32.37:8080/browse/PM2020T17-272) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-272) | Sub-task | To Do | leorro | | [PM2020T17-283](http://147.234.32.37:8080/browse/PM2020T17-283) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-283) | Sub-task | To Do | leorro | |
| **Sprint:** | PM2020T1 Sprint 1 |

|  |  |
| --- | --- |
| **Description** |  |

|  |
| --- |
| Enable resident to view his profile |

|  |  |
| --- | --- |
| [PM2020T17-228] [As an admin, I can view my last actions in order to track my administration action in the admin section.](http://147.234.32.37:8080/browse/PM2020T17-228) Created: 31/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Medium |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | Unassigned |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 0 minutes | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-293](http://147.234.32.37:8080/browse/PM2020T17-293) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-293) | Sub-task | To Do |  | | [PM2020T17-317](http://147.234.32.37:8080/browse/PM2020T17-317) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-317) | Sub-task | To Do |  | | [PM2020T17-340](http://147.234.32.37:8080/browse/PM2020T17-340) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-340) | Sub-task | To Do |  | | [PM2020T17-363](http://147.234.32.37:8080/browse/PM2020T17-363) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-363) | Sub-task | To Do |  | | [PM2020T17-377](http://147.234.32.37:8080/browse/PM2020T17-377) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-377) | Sub-task | To Do |  | | [PM2020T17-378](http://147.234.32.37:8080/browse/PM2020T17-378) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-378) | Sub-task | To Do |  | | [PM2020T17-379](http://147.234.32.37:8080/browse/PM2020T17-379) | [Create corresponding back-end logic](http://147.234.32.37:8080/browse/PM2020T17-379) | Sub-task | To Do |  | |
| **Sprint:** | PM2020T1 Sprint 2 |

|  |  |
| --- | --- |
| [PM2020T17-229] [As a resident, I can view the other user’s profile in order to learn about people in my community.](http://147.234.32.37:8080/browse/PM2020T17-229) Created: 31/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Medium |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | Unassigned |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 0 minutes | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-299](http://147.234.32.37:8080/browse/PM2020T17-299) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-299) | Sub-task | To Do |  | | [PM2020T17-323](http://147.234.32.37:8080/browse/PM2020T17-323) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-323) | Sub-task | To Do |  | | [PM2020T17-346](http://147.234.32.37:8080/browse/PM2020T17-346) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-346) | Sub-task | To Do |  | | [PM2020T17-369](http://147.234.32.37:8080/browse/PM2020T17-369) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-369) | Sub-task | To Do |  | | [PM2020T17-380](http://147.234.32.37:8080/browse/PM2020T17-380) | [Create corresponding back-end logic](http://147.234.32.37:8080/browse/PM2020T17-380) | Sub-task | To Do |  | | [PM2020T17-381](http://147.234.32.37:8080/browse/PM2020T17-381) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-381) | Sub-task | To Do |  | | [PM2020T17-382](http://147.234.32.37:8080/browse/PM2020T17-382) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-382) | Sub-task | To Do |  | |
| **Sprint:** | PM2020T1 Sprint 3 |

|  |  |
| --- | --- |
| [PM2020T17-230] [As an admin, I can view the B7Fun resident application in order to check and validate site functionality.](http://147.234.32.37:8080/browse/PM2020T17-230) Created: 31/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Medium |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | Unassigned |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 0 minutes | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-302](http://147.234.32.37:8080/browse/PM2020T17-302) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-302) | Sub-task | To Do |  | | [PM2020T17-326](http://147.234.32.37:8080/browse/PM2020T17-326) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-326) | Sub-task | To Do |  | | [PM2020T17-349](http://147.234.32.37:8080/browse/PM2020T17-349) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-349) | Sub-task | To Do |  | | [PM2020T17-372](http://147.234.32.37:8080/browse/PM2020T17-372) | [Test plan](http://147.234.32.37:8080/browse/PM2020T17-372) | Sub-task | To Do |  | | [PM2020T17-383](http://147.234.32.37:8080/browse/PM2020T17-383) | [Create corresponding back-end logic](http://147.234.32.37:8080/browse/PM2020T17-383) | Sub-task | To Do |  | | [PM2020T17-384](http://147.234.32.37:8080/browse/PM2020T17-384) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-384) | Sub-task | To Do |  | | [PM2020T17-385](http://147.234.32.37:8080/browse/PM2020T17-385) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-385) | Sub-task | To Do |  | |
| **Sprint:** | PM2020T1 Sprint 3 |

|  |  |
| --- | --- |
| [PM2020T17-233] [As an admin, I can view which sites or most read by user in order to follow popular sites.](http://147.234.32.37:8080/browse/PM2020T17-233) Created: 31/Mar/20  Updated: 31/Mar/20 | |
| **Status:** | To Do |
| **Project:** | [PM2020\_TEAM\_17](http://147.234.32.37:8080/secure/BrowseProject.jspa?id=10013) |
| **Component/s:** | None |
| **Affects Version/s:** | None |
| **Fix Version/s:** | None |

|  |  |  |  |
| --- | --- | --- | --- |
| **Type:** | Story | **Priority:** | Medium |
| **Reporter:** | [leorro](http://147.234.32.37:8080/secure/ViewProfile.jspa?name=leorro) | **Assignee:** | Unassigned |
| **Resolution:** | Unresolved | **Votes:** | 0 |
| **Labels:** | None | | |
| **Σ Remaining Estimate:** | 0 minutes | **Remaining Estimate:** | 0 minutes |
| **Σ Time Spent:** | Not Specified | **Time Spent:** | Not Specified |
| **Σ Original Estimate:** | 0 minutes | **Original Estimate:** | 0 minutes |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sub-Tasks:** | |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Key** | **Summary** | **Type** | **Status** | **Assignee** | | [PM2020T17-234](http://147.234.32.37:8080/browse/PM2020T17-234) | [Create corresponding view (UI)](http://147.234.32.37:8080/browse/PM2020T17-234) | Sub-task | To Do |  | | [PM2020T17-235](http://147.234.32.37:8080/browse/PM2020T17-235) | [Create corresponding back-end logic](http://147.234.32.37:8080/browse/PM2020T17-235) | Sub-task | To Do |  | | [PM2020T17-236](http://147.234.32.37:8080/browse/PM2020T17-236) | [Create corresponding models](http://147.234.32.37:8080/browse/PM2020T17-236) | Sub-task | To Do |  | | [PM2020T17-237](http://147.234.32.37:8080/browse/PM2020T17-237) | [Create test plan](http://147.234.32.37:8080/browse/PM2020T17-237) | Sub-task | To Do |  | | [PM2020T17-238](http://147.234.32.37:8080/browse/PM2020T17-238) | [Test execution](http://147.234.32.37:8080/browse/PM2020T17-238) | Sub-task | To Do |  | | [PM2020T17-239](http://147.234.32.37:8080/browse/PM2020T17-239) | [Test creation](http://147.234.32.37:8080/browse/PM2020T17-239) | Sub-task | To Do |  | | [PM2020T17-307](http://147.234.32.37:8080/browse/PM2020T17-307) | [Task analysis](http://147.234.32.37:8080/browse/PM2020T17-307) | Sub-task | To Do |  | |