User Stories:

Admin, Client, User

Sprint 1 (22.3 – 19.4):

1. As a Resident, I can sign up and create a and create a user profile in order to connect to the application.
   1. Create sign up system – fill email, name, last name, password, age, about, address.
   2. Create authentication system.
   3. Create database user.
   4. Create sign up view.
   5. Create redirection to views.
   6. Create user sign up models.
   7. Create validation system.
2. As a Resident, I can sign in to B7Fun application with my details (email and password) in order to enjoy the Resident application services.
   1. Create sign in view.
   2. Create redirection to views
   3. Create authentication system.
   4. Create database user.
   5. Create session system.
   6. Create user sign in models.
   7. Create validation system.
3. As a Resident, I can update my user details in order to keep my profile updated and relevant.
   1. Create update profile view.
   2. Create database user.
   3. Create update details models.
   4. Create validation system.
4. As a Resident, I can retrieve my password (by sending a retrieve password to my email) in order to retrieve a forgotten password and continue to enjoy B7Fun services.
   1. Create sign in user story.
   2. Create send mail system.
   3. Create password creation system.
   4. Create forgot password view.
   5. Create redirection to views.
   6. Create forgot password models.
5. As Be'er Sheva municipality, I can sign in to B7Fun application with my details (a pre-created user) in order to enjoy the client application services.
   1. Create authentication system.
   2. Create database user.
   3. Create redirection to views.
   4. Create user sign in models.
   5. Create validation system.
6. As Be'er Sheva municipality, I can view number of users who signed up to B7Fun in a certain period in order to get information about application popularity.
   1. Create sign up user story.
   2. Create user database.
   3. Create statistics views.
7. As Be'er Sheva municipality, I can view number of users who signed in to B7Fun in a certain period in order to get information about application usage.
   1. Create sign in.
   2. Create user database.
   3. Create sign in database.
   4. Create statistics views.
   5. Create statistics models.
8. As Be'er Sheva municipality, I can manage (add or delete) posts to my posts page in order to notify users about situations.
   1. Create Be'er Sheva municipality posts view.
   2. Create user database.
   3. Create posts database.
   4. Create post creation system.
   5. Create posts models.
9. As Be'er Sheva municipality, I can retrieve my password (by sending a retrieve password to my email) in order to retrieve a forgotten password and continue to enjoy B7Fun services.
   1. Create sign in user story.
   2. Create send mail system.
   3. Create password creation system.
   4. Create forgot password view.
   5. Create redirection to views.
   6. Create forgot password models.
10. As an Admin, I can sign in to B7Fun application with my details (a pre-created super user) in order to use B7Fun services.
    1. Create authentication system.
    2. Create database user.
    3. Create redirection to views.
    4. Create user sign in models.
    5. Create validation system.
11. As an Admin, I can create Be'er Sheva municipality users in order to enable Be'er Sheva municipality sign in to B7Fun.
    1. Create authentication system.
    2. Create database user.
    3. Create client creation view.
    4. Create Be'er Sheva municipality models.
    5. Create validation system.
12. As an admin, I can manage all databases through B7Fun application in order to maintain all databases easily and make sure all is up to date.
    1. Create all system databases.
    2. Create views for database changes.
    3. Create validations.
    4. Create modify databases system.
13. As an Admin municipality, I can retrieve my password (by sending a retrieve password to my email) in order to retrieve a forgotten password and continue to enjoy B7Fun services.
    1. Create sign in user story.
    2. Create send mail system.
    3. Create password creation system.
    4. Create forgot password view.
    5. Create redirection to views.

Sprint 2 (20.4 – 17.5):

1. As a Resident, I can a list of all sport and fun activities spots in Be'er Sheva so I can see the locations relevant to me for my enjoyment.
   1. Create list view.
   2. Create list models.
   3. Create sites databases.
   4. Create API data to database data convertor.
2. As a Resident, I can view a map of all sport and fun activities spots in Be'er Sheva so I can see the locations relevant to me for my enjoyment.
   1. Create map view.
   2. Create map models.
   3. Create sites databases.
   4. Create API data to database data convertor.
3. As a Resident, I can select a location from the list and get more information on that location in order to expand my knowledge and see if location is relevant to me.
   1. Create location list user story.
   2. Create location information view.
   3. Create location model.
   4. Create locations databases.
4. As a Resident, I can search locations in order to get results relevant to me.
   1. Create search system.
   2. Create search view.
   3. Create search model.
   4. Create locations databases.
5. As a Resident, I can filter locations based on pre-created filter in order to get results relevant to me.
   1. Create filter system.
   2. Create filter view.
   3. Create filter model.
   4. Create locations databases.
6. As a Resident, I can view a location of my favorite list in order to view them later faster without searching for them again.
   1. Create add favorite system.
   2. Create favorite filter view option.
7. As a Resident, I can add locations to my favorite list in order to maintain a list of relevant locations for me.
   1. Create add favorite system.
   2. Create add favorite icons to locations list.
   3. Create modify database system.
8. As a Resident, I can send a review to Be'er Sheva municipality about the B7Fun application in order to help improve the application.
   1. Create send review view.
   2. Create send review system.
   3. Create send review models.
   4. Create send review database.
9. As an admin, I can view tasks given by Be'er Sheva municipality in order to communicate and perform client wishes.
   1. Create given tasks view.
   2. Create answer tasks system.
   3. Create answer tasks model.
   4. Create given tasks database.
   5. Create tasks answers database.
10. As an admin I can change view tasks given by Be'er Sheva municipality status in order to notify Be'er Sheva municipality about task status.
11. As an admin, I can view system load in order to maintain B7Fun application.
    1. Create system load view.
    2. Create system load database/system.
    3. Create time filter.
    4. Create filter model.
12. As an admin, I can view application log history through B7Fun application in order to check uses and where application crashes.
    1. Create application log history view.
13. As Be'er Sheva municipality, I can view which sites or most read by user in order to follow popular sites. \*\*\*
    1. Create popular sites view.
    2. Create popular sites system.
    3. Create filter.
    4. Create filter model.
    5. Create sites database.
14. As Be'er Sheva municipality, I can post a survey in order to ask users for their opinion on a specific situation.
    1. Create survey view.
    2. Create survey system.
    3. Create survey database.
    4. Create survey model.
15. As Be'er Sheva municipality, I can view users review of B7Fun application in order to improve B7Fun.
    1. Create reviews view.
16. As a Be'er Sheva municipality, I can view most favorite location based on users list in order to follow popular sites. \*\*\*
    1. Create most favorite location view. (דומה מאוד למשימה 13)

Sprint 3 (18.5 – 7/6):

1. As a Resident, I can send Be'er Sheva municipality alerts about services and locations in order to help maintain sites data and B7Fun application.
   1. Create send alerts view.
   2. Create send alerts system.
   3. Create send alerts model.
   4. Create alerts database.
2. As a Resident, I can join a chat room of a specific location in order to speak with people that this location is relevant to them as well.
   1. Create chat view for each site.
   2. Create chat system.
   3. Create send message system.
   4. Create send message model.
   5. Create chat database for each site.
3. As a Resident, I can send report abusive messages inside chat rooms in order to maintain a healthy environment in B7Fun application.
   1. Create report a message option inside chat view.
   2. Create message reports database? (לפי סעיף 7 רשום marked (
   3. Create report a message model.
   4. Create validation.
4. As a Resident, I can view the current weather in Be'er Sheva in order to plan my activities based on the weather.
   1. Create weather view.
   2. Create weather system.
5. As an admin, I can send a distribution email to all user in order to notify users about a situation.
   1. Create send distribution view.
   2. Create send distribution model.
   3. Create send mail system.
6. As an admin, I can send a specific email to a user in order to notify that specific user about a situation.
   1. Create send distribution view.
   2. Create send distribution model.
   3. Create send mail system.
7. As an admin, I can view messages marked as abusive in order to deal with that content correctly.
   1. Create abusive messages view.
   2. Create answer reports system.
   3. Create answer report model.
8. As an admin, I can send a user an email with a warning about him using abusive content and if it repeats three time he will be blocked.
   1. Create send warning view/pop up from abusive messages view.
   2. Create send warning model.
   3. Create send mail system.
9. As an admin, I can block users from the system in order to maintain order.
   1. Create block users view. (includes users that already blocked)
   2. Create blocked user database.
   3. Create block user model.
   4. Create block user system.
   5. Create sent mail system.
10. As Be'er Sheva municipality, I can view number of messages sent in B7Fun in a certain period in order to get information about application usage.
    1. Create message statistics view.
    2. Create filter.
    3. Create filter model.
11. As Be'er Sheva municipality, I can add tasks to admin in order to communicate and help maintain B7Fun.
    1. Create write new task view.
    2. Create write new task system.
    3. Create write new task model.
    4. Create given tasks database.
12. As Be'er Sheva municipality, I can join a chat room of a specific location in order to speak with people that this location is relevant for them as well.
    1. Create chat view for each site.
    2. Create chat system.
    3. Create special send message system (שיהיה מודגש שאדמין שלח הודעה).
    4. Create send message model.
    5. Create chat database.
13. As Be'er Sheva municipality, I can view most active users in order to consult with them about B7Fun.
    1. Create most active users view.
       * להוסיף לתושב אפשרות לענות על סקר